Corrigendum to the RFP

For

Selection of Consultancy Agency for Consulting Support

for

State Resident Data Hub(SRDH) Software Framework

Dated 19th August, 2011

**Consequent upon the pre bid conference that was held on 8th August 2011, corrigendum to the RFP for Selection of Consultancy Agency for Consulting Support for State Resident Data Hub(SRDH) Software Framework is issued. The last date for submission of Bid and other dates have been extended as follows:**

|  |  |
| --- | --- |
| **Last date for sale of Tender Document** | **29/08/2011 1700 Hrs** |
| **Date & Time of Submission of Bids**  **Bids will not be accepted after due date & time.** | **30/08/2011 1500 Hrs** |
| **Date & Time of opening of Bids** | **30/08/2011 1600 Hrs** |

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Sl No** | **Para no, Section & Vol. of the RFP** | **Particulars** | **Existing clause/provision** | **Revised clause/provision** |
| 1 | 3.4, Section 3 Part I, Vol I | Technical Proposal Format and Content | The Technical Proposal shall provide the information indicated in the following paras from (a) to (d) using the attached Standard Forms (Section 4). | The Technical Proposal shall provide the information indicated in the following paras from (a) to (c) using the attached Standard Forms (Section 4). |
| 2 | 3.4(C), Section 3 Part I, Vol I | Technical Proposal Format and Content | CVs of the **Professional staff** signed by the respective professional staff and by the authorized representative of the Professional Staff. | CVs of the **Professional staff** signed by the respective professional staff or by the authorized representative of the Professional Staff. |
| 3 | 3.6, Section 3 Part II, Vol I | Terms of Payments | Table 1 in Annexure | Table 2 in Annexure |
| 4 | 16, Form Tech-4, Section 4, Vol I | Technical Proposal – Standard Forms | *[Signature of staff member and authorized representative of the staff]* | *[Signature of staff member or authorized representative of the staff]* |
| 5 | 6.3, 1.2 General Conditions of Contract, Vol II | Terms of Payment | The Consultant shall submit the invoice for payment when the payment is due on a monthly basis, and the deliverable list submitted by consulting resources of *<name of the bidder>* to *<name of the purchaser>*  The payment shall be released on receipt of invoice on monthly basis. | The Consultant shall submit the invoice for payment when the payment is due against the deliverable list submitted by consulting resources of *<name of the bidder>* to *<name of the purchaser>*  Payment will be made on deliverables / completion of mile stones on raising invoice as per Table 2 in Annexure. |
| 6 | 6.3, 1.3 Special Conditions of Contract, Vol II | General terms and conditions of Payment Schedule | 1) All payments shall be made by the Purchaser in favour of the Consultant after invoice is raised by consultant on monthly basis against the deliverable list submitted by consulting resources of *<name of the bidder>* to *<name of the purchaser>*  **Payment Schedule**  Monthly Basis after completion of every month of services by the consulting resource | 1) All payments shall be made by the Purchaser in favour of the Consultant after invoice is raised by consultant against the deliverable list submitted by consulting resources of *<name of the bidder>* to *<name of the purchaser>.* It is ordinarily expected that the project will be completed within the stipulated time period of 6 months. However due to unforeseen reasons, if the time period of the project is extended beyond 6 months due to reasons not attributable to consultant and incase consultant service is required for this extended period, UIDAI will accordingly decide on remuneration to be paid to consultant.  **Payment Schedule**  As per Table 2 in Annexure |

**Annexure**

**Table 1 (Existing clause/provision)**

Resource cost would be reimbursed at the rates for Tier 1 consultants, as decided by UIDAI at the time of empanelment, and as mentioned below:

Principal consultant: Rs. 3, 10,000p.m.

Consultants : Rs. 2, 20,000p.m.

Payment will be made to selected bidder on deliverables / completion of mile stones on raising invoice as indicated below:

|  |  |  |
| --- | --- | --- |
| **Milestone / Deliverable** | **Time Schedule (T being start date)** | **Payment % (of total value)** |
| 1. Bid Management for Software Solution Provider | T+1month | 10% |
| 1. Draft FRS/SRS; Review, Final Submission 2. Product Management Strategy Document for SRDH | T+ 2 months | 15% |
| 1. Review Design, Final DDS Submission 2. Strategy Document for SRDH Adoption in States | T+3 months | 20% |
| 1. Use Case Document for User Acceptance Testing 2. Review Software Framework 3. PoC Strategy Document | T+4 months | 20% |
| 1. Institutional Framework Document for States to deploySRDH 2. UAT Report Submission 3. PoC Report Review and Submission | T+5 months | 20% |
| 1. Project Completion Report 2. Applications Strategy Document | T+6 months | 15% |

**Table 2(Revised clause/provision)**

Resource cost would be reimbursed at the rates for Tier 1 consultants, as decided by UIDAI at the time of empanelment, and as mentioned below:

Principal consultant: Rs. 3, 10,000p.m.

Consultants : Rs. 2, 20,000p.m.

Payment will be made to selected bidder on deliverables / completion of mile stones on raising invoice as indicated below:

|  |  |  |
| --- | --- | --- |
| **Milestone / Deliverable** | **Time Schedule (T being start date)** | **Payment % (of total value)** |
| 1. Bid Management for Software Solution Provider | T+1month | 10% |
| 1. FRS Documentation and Submission, SRS Review and Submission 2. Product Management Strategy Document for SRDH 3. Strategy Document for SRDH Adoption in States | T+ 3 months | 35% |
| 1. Test Case Document for User Acceptance Testing 2. Review Software Solution 3. Pilot Strategy Document | T+4 months | 20% |
| 1. Institutional Framework Document for States to deploy SRDH 2. UAT Report Submission | T+5 months | 20% |
| 1. Pilot Report Review and Submission | T+6 months | 15% |