

**Volume ii – Scope of Work**

**Selection of Enrolment Agency**

**Request for Quotation (RFQ)**

**<Registrar Name>**

**<Tender Reference Number>**

**<Insert Date>**

# Table of Contents

Table of Contents

[Table of Contents 2](#_Toc387678709)

[1. SCOPE OF WORK 3](#_Toc387678710)

[1. Functional scope 3](#_Toc387678711)

[2. Geographical scope 3](#_Toc387678712)

[1.1 Functional scope 3](#_Toc387678713)

[1.1.1 Procure Biometric Devices as per UIDAI Specifications 4](#_Toc387678714)

[1.1.2 Setting up of Enrolment Stations and Enrolment Centre 4](#_Toc387678715)

[1.1.3 Hire & Train Manpower for Enrolment 9](#_Toc387678716)

[1.1.4 Conduct Enrolment Operations as per Standard Processes 12](#_Toc387678717)

[1.1.5 Send Enrolment Data to UIDAI and Registrar 13](#_Toc387678718)

[1.1.6 Additional Services to be provided by the Enrolment Agency 13](#_Toc387678719)

[1.1.7 Privacy & Security 13](#_Toc387678720)

[1.1.8 Provide Electronic MIS Reports on Enrolment Status 14](#_Toc387678721)

[1.2 Geographical Scope 14](#_Toc387678722)

[1.3 Service Levels 15](#_Toc387678723)

[1.4 Timelines 16](#_Toc387678724)

[1.5 Payment to the Enrolment Agency 16](#_Toc387678725)

[2. Annexure I – Guidelines for Enrolment 17](#_Toc387678726)

[3. Annexure II – Specification and Formats for capture of KYR+ Information 17](#_Toc387678727)

[4. Annexure III – Indicative Number of Enrolment Centres & Training Requirements 18](#_Toc387678728)

# 1. SCOPE OF WORK

The scope of work of the Enrolling Agency (EA) is defined as follows:

1. Functional scope
2. Geographical scope

## 1.1 Functional scope

The functional scope of this engagement shall include all the steps from setting up an enrolment station/center for enrolment of residents for the Aadhaar Enrollment in various districts of Bihar up to providing requisite MIS reports to Registrar and UIDAI on enrolments completed till the whole enrolment operation for the targeted population is completed. The functional scope shall also include the collection of demographic details as per the *<KYR+ data requirements>* of *<Name of the Registrar>*, if any. The Enrolling Agency shall also be responsible for delivering additional services as required by the Registrar through this RFQ.

1. The scope of work of the Enrolling Agency (EA) includes the following:
   1. Procure enrolment hardware, software including Biometric Devices as per UIDAI specifications; Upgrade to latest requirements as per process/technology changes from time to time
   2. Hire & Train Manpower for Enrolment; supervise the enrolment process at the field level to ensure that the enrolments are in accordance with prescribed processes and guidelines of UIDAI
   3. Enrol Operator/Supervisors; Certify, Register and Activate them at UIDAI
   4. Software Installation, Configuration and Registration
   5. Setting up of Enrolment Centre(EC) and Enrolment Stations (ES)
   6. Set up a Help Desk at Enrolment Centre for Crowd Management and addressing Resident Grievances
   7. Help Create Awareness
   8. Capture Demographic and Biometric Data using UIDAI enrolment client
   9. Data Transfer to UIDAI
   10. MIS
   11. Ensuring Data Privacy and Security
   12. Document Management as per UIDAI guidelines – Note that Scanning of resident documents during enrolment may be made mandatory.
2. To understand the complete scope of work of an Enrolment Agency, refer the latest versions of the following documents available in the “Process Manuals and Guidelines” section on UIDAI website <http://www.uidai.gov.in/registrar-link-2.html>:
3. **EA roles and responsibilities – for activities that an EA needs to undertake during the Aadhaar Enrolment Program**
4. Checklist for Setting up Enrolment Centre – for hardware and software requirements and specifications at enrolment centre and station level that the EA needs to arrange/procure. Note that GPS and scanning of documents will be made mandatory by UIDAI.
5. For Hiring and Training of Manpower, refer following documents:
6. Operator roles and responsibilities – for Operator hiring
7. Supervisor roles and responsibilities -for Supervisor hiring
8. Capability Building Framework – for training of EA personnel
9. In addition applicants must familiarize themselves with the following documents for understanding of Aadhaar process and requirements:
10. Resident Enrolment Process Document
11. EA Checklist for Refresh Phase
12. Suspension Policy
13. Data Quality and Penalty Policy
14. Data Protection and Security Guidelines for EA
15. Process for Document Handover to DMS agency
16. Update Policy
17. Policy on Permanent Enrolment Centres
18. Exit and Stolen Machines Policy

UIDAI accords highest priority to quality of data and will impose penalties for Demographic and Process errors. Similarly UIDAI will also impose penalties for delay in upload of Resident Data Packets or not uploading the data packets.

EA must appraise itself and ensure compliance with the latest versions of policy /process/technology requirements and guidelines issued by UIDAI from time to time.

1.1.1 Procure Biometric Devices as per UIDAI Specifications

The enrolling agency should procure camera and biometric devices (for fingerprint and iris capture), used for capture of biometric data at the enrolling station, which conform to UIDAI specifications and certified by UIDAI appointed agencies.

1.1.2 Setting up of Enrolment Stations and Enrolment Centre

The number of enrolment stations/ centers and the duration shall be decided by the Registrar taking into account a number of factors like population density, geographical and topographical features, accessibility etc. The Annexure III of this document provides minimum number of Enrolment Stations the Enrolment agency is expected to set up based on

1. Population to be covered
2. Density of population and
3. Maximum distance between two enrolment stations

The Annexure III provides the number of permanent and camp mode enrolment stations to be available for enrolment operation. The exact location and catchment area of the permanent enrolment station and catchment area for the camp mode enrolment station shall be decided by the registrar in consultation with the Enrolment agency. A permanent enrolment station in this context would mean *<define tenure and nature of activities>*. The Registrar may decide to provide the facilities to house the permanent enrolment station at these locations. A camp mode enrolment station in this context would mean an enrolment station housed in a camp mode vehicle with facilities as defined in this section and shall move around in the catchment area (locality) assigned until the enrolment of the target population in the locality is completed.

The minimum facilities in the setup are as follows:

* 1. **Setting up of Enrolment station**

Enrolment Station refers to an individual enrolment booth/enclosure inside the Enrolment Centre. The capture of Demographic and Biometric data is done in this Station. An enrolment station including a camp mode enrolment station shall be equipped with all the necessary machinery which includes:

|  |  |  |
| --- | --- | --- |
| **S. No** | **Checkpoints** | |
|  | **Mandatory Requirements** |  |
| **A** | **Station** | |
| A.1 | Laptop/Desktop available USB hub for connecting biometric and other devices; (Always Check with **techsupport@uidai.gov.in** for latest requirements). For ECMP version 2.0 • 2Ghz,Dual core CPU or later • 3GB RAM or higher • 160GB HDD  • Dedicated USB 2.0 Port(minimum 5 ports required) Note: (Windows Vista/any 64 bit Operating System is not supported) | |
| A.2 | UIDAI software installed, tested, configured and registered with CIDR as per installation and configuration manual. A new version must be installed latest within one month of release on all registered laptops. VDM installed and services for the devices are running. | |
| A.3 | Iris capturing device available(record Make & Model) | |
| A.4 | Fingerprint capturing device available(record Make & Model) | |
| A.5 | Digital Camera (Record Make & Model) must conform to UIDAI’s specifications. | |
| A.6 | White back ground screen, non reflecting, opaque, ~3ft wide, and with stand ,available for taking photographs | |
| A.7 | Extra monitor for residents to verify their data (15-16" with a resolution above 1024x768) | |
| A.8 | All devices necessary for enrolment must conform to UIDAI’s specifications | |
| A.9 | Working of all equipment at every station tested | |
| A.10 | Memory Stick for data transfer (4 GB pen drive sufficient for 1 centre/day i.e. ~5 stations. Enrolment Centre should maintain a stock of 20 days ) | |
| A.11 | Printer ( A4 laser printer; must print photo with good quality receipt) | |
| A.12 | Printer Paper( Inventory for 5 stations for 10 days ~ 20 rims) | |
| A.13 | Antivirus / Anti Spyware checks | |
| A.14 | Data Card /Internet connectivity for Enrolment Client. Client synch is mandatory at least once in 10 days. | |
| A.15 | All Operators and Supervisors enrolled into AADHAAR, registered with CIDR, Certified and Activated | |
| A.16 | All Operators, Supervisors and Introducers on boarded into Aadhaar client for local authentication. | |
| A.17 | The pre-enrolment data from the Registrars, if used, is available for import on laptops | |
| A.18 | If Registrar has additional fields to be captured , then the KYR+ software for capturing the KYR+ fields is configured and tested | |
| A.19 | Sponge for wetting and hand-cleaning cloth available | |
| A.20 | GPS Receiver as per UIDAI specs | |
| A.21 | Hardware keys for Enrolment Stations for security reason (may be prescribed by UIDAI later) | |
| A.22 | Scanner for scanning documents during enrolment, where scanning is being used (pre-scanned documents can also be attached) | |

* 1. **Setting up of Enrolment Centre**

Enrolment Centre refers to the premises located in the area where the enrolment is being carried out. The location for the enrolment center and number of enrolment stations per center shall be determined by the Enrolling agency and approved by the Registrar. The enrolment plan and schedule for the center shall be prepared by the Enrolment Agency and shared with the registrar. One Enrolment Centre can host a single or multiple Enrolment Stations. Following are the specifications for a permanent/camp mode enrolment center.

|  |  |
| --- | --- |
| **B** | **Centre** |
| B.1 | Backup power supply (generator) of 2 KVA capacity for every five enrolment stations kept in a centre |
| B.2 | Fuel to run the generators |
| B.3 | Printed Aadhaar Enrolment/Correction Forms available in sufficient numbers at centre / pre-distributed. |
| B.4 | Bubble packed, water resistant, envelopes (CD mailer) for transferring pen drives/ hard disks to CIDR (2 Envelopes/day/centre. Enrolment Centre should maintain a minimum stock of 20 days ) |
| B.5 | Download and install latest version of Aadhaar SFTP client if using online mode for data transfer to CIDR. All packets need to be uploaded within 20 days of enrolment. The enrolment client will freeze if packet pending for uploads exceed 1000 on the station. |
| B.6 | Photocopier for xerox of resident's PoI,PoA documents(or provisions as per contract) |
| B.7 | Data Backup of each station at least twice a day on an external hard disk (backup should be maintained for a minimum period of 60 days). |
| B.8 | Adequate lighting, fans & power points for plugging various biometric devices available |
| B.9 | Local authorities informed of enrolment schedule |
| B.10 | Introducers informed of enrolment schedule |
| B.11 | Banner for the Enrolment Centre placed at entrance |
| B.12 | Posters depicting enrolment process in English & the local language present in visible places |
| B.13 | Grievance handling Helpline Number and other important numbers displayed prominently inside/outside the enrolment centre |
| B.14 | The User Manual of the software available for ready reference & operators aware of the same |
| B.15 | Ink pad for taking thumb impressions on consent where resident/introducer is unable to sign |
| B.16 | External Hard disk for taking backup |
| B.17 | Mobile phone/ Land phone/Internet available for immediate communication with UIDAI /Registrars etc |  |

Other Requirements at Enrolment Centre are listed as below:

|  |  |  |
| --- | --- | --- |
|  | **Desired** |  |
| **C** | **Other Logistics** |  |
| C.1 | Extension box for Power Cord |
| C.2 | Water, soap and towel for cleaning hands |
| C.3 | Drinking water facility available |
| C.4 | Sufficient number of tables and chairs for enrolment station operators |
| C.5 | Chairs/benches available in shade for waiting enrollees |
| C.6 | Hall / room spacious & furniture organized to minimize movement of enrollee while capturing biometric information |
| C.7 | At least one station is suitable for physically challenged, pregnant women, women with infants and elderly enrollees. This station is clearly marked with a visible banner. Enrolment centre is preferably setup in ground floor. |
| C.8 | Carry cases for all devices available |
| C.9 | Material for cleaning biometric instruments and laptops as specified by device manufacturers |
| C.10 | A separate enclosure to enroll “purdah-nasheen” women available |
| C.11 | Sufficient no. of operators available for job rotation & preventing operator fatigue |
| C.12 | Lady operators / volunteers to assist women enrollees |
| C.13 | Security arrangement in place to stop enrollees from carrying bags / suitcases or any other material into the enrolment centers |
| C.14 | A ramp is provided for disabled and old age people; It is recommended that the centre should be setup in the ground floor of the building |
| C.15 | First aid kit available |
| C.16 | ORS kit available for areas in extreme heat conditions |
| **D Enrolment Center - Health & Safety Considerations** | |
| D.1 | All the electrical equipment are properly earthed |
| D.2 | All wiring on the floor or along the walls properly insulated |
| D.3 | Wiring required for the generator backup and for connecting the various devices used for enrolment neatly organized |
| D.4 | Fuel for generator or any other inflammable material stored away from the enrolment area |
| D.5 | Fire safety equipment available handy |
| D.6 | Power generator kept sufficiently away from the enrolment stations |
| D.7 | Local Emergency Help numbers available at the center & operators aware of the same |

1. An enrolment center shall be manned by a supervisor and technical personnel in addition to the operators at the enrolling stations. A ratio of 5:1 operators to supervisors as well as operators to technical staff subject to a minimum of one supervisor per one enrolment centre should be maintained by the Enrolment Agency.
2. The premises of the enrolment center are expected to be provided by the Government authorities wherever available. However the enrolling agency shall ensure required infrastructure like connectivity, power (if not already available) etc. with the help of the local body authorities. In cases where such facilities are not available, the enrolling agency shall be responsible for providing alternate arrangements like power generator etc.
3. An area in the enrolment center shall be clearly demarcated for enrollees waiting to be enrolled and facilities for seating should be provided.
4. In case of camp mode enrolment centers/stations also, the decision on frequency/period of availability shall be decided by the Registrar based on density of population, geographical terrain etc.
5. Key figures on the enrolment stations/centers are provided separately in Annexure III of this document.

1.1.3 Hire & Train Manpower for Enrolment

**Hiring Manpower:**

The Enrolling Agency shall hire manpower to operate the enrolment station/center as per the guidelines prescribed by UIDAI.

1. Operator: An Operator is employed by an Enrolment Agency to execute enrolment at the enrolment stations. To qualify for this role, person should satisfy the following criteria:
2. The person should be of age 18 years and above.
3. The person shall be minimum 10+2 pass.
4. The person should have a basic understanding of operating a computer and should be comfortable with local language keyboard and transliteration.

Before starting work as an Operator:

1. The Operator should have been enrolled for Aadhaar and his/her Aadhaar number should have been generated.
2. The Operator should have undergone training on the process of UID Enrolment and various equipment and devices used during Aadhaar enrolment. Organizing this training is the responsibility of the EA.
3. The Operator should have obtained certificate from a testing and certifying agency authorized by UIDAI.
4. The Operator should have been activated, in accordance with UIDAI guidelines, prior to commencing enrolments. The Enrolment Agency is required to have a unique Operator ID for each, to activate them.
5. Supervisor: A Supervisor is employed by an Enrolment Agency to operate and manage enrolment centers. It is mandatory to have one Supervisor at each Enrolment Centre. To qualify for this role, the person should satisfy the following criteria:
6. The person should be of age 18 years and above.
7. The person shall be 10+2 pass and should preferably be a graduate
8. The person should have a good understanding and experience of using a computer
9. The person should preferably have prior experience of working in Aadhaar Enrolment program

Before starting work as a Supervisor:

1. The Supervisor should have been enrolled for Aadhaar and his/her Aadhaar number should have been generated.
2. The Supervisor should have undergone training on the process of UID Enrolment and various equipment and devices used during Aadhaar enrolment.
3. The Supervisor should have obtained certificate from a testing and certification agency appointed by UIDAI.
4. The Supervisor should have been activated in accordance with UIDAI guidelines prior to commencing enrolments. The Enrolment Agency is required to have a unique ID for each, to activate them.
5. Technical personnel : The enrolling agency shall hire Technical personnel to provide technical support during enrolment at the enrolment centers.
6. Induction training: After hiring the personnel as described above, the Enrolment Agency should impart induction training on the various activities involved in the enrolment process to enable them to understand and adjust to the local situation. The induction training is to be given just before actual deployment of the personnel for enrolment operations. The period of induction training shall be from 10 to 15 days.

**Training of Manpower**:

The EA shall identify resources to employ in the Enrolment operations, get them trained and certified and then deploy them on the enrolment stations. UIDAI shall empanel training institutes to impart training in UIDAI prescribed enrolment operations. EAs may opt for engaging specialized training agencies (only those who have been empanelled with UIDAI) for providing training to its enrollment personnel. However the enrolling agencies may also train their own manpower subject to certain conditions as prescribed below.

1. The training schedule and content shall be as prescribed by UIDAI on its website.
2. The enrollment agency may prefer to have master trainers onboard. Master trainers shall be identified by the enrollment agency from its pool of trainers and get them trained by UIDAI/ its representative as per its schedule. Master trainers shall train the trainers.
3. The enrollment agency shall have the requisite number of trainers for training its personnel. Trainers have to be trained by the Master trainers and should have passed the certification exam.
4. The training and enrolment operations shall be separate activities.
5. Duration of the training will vary depending on the category/ level of the participant and shall be prescribed by UIDAI on its website.
6. The enrolling agency providing in house training shall translate the training material into local language and hand it over to the course participants.
7. The enrollment agency shall ensure the availability of the requisite infrastructure for imparting training which shall include:
   * + - 1. Availability of at least two sets of the enrolment stations for training purposes
         2. Certified trainers
8. The size of a batch for training shall not exceed 40 per batch.
9. The training schedule and contents for training shall be defined by UIDAI/its representative.
10. The manpower trained by the Enrolling Agency/Empanelled training agency shall be considered qualified only after passing the Certifying test conducted by a Testing and Certifying Agency authorized by UIDAI. Therefore the agency shall coordinate with the testing agency for testing and certifying its trainees.
11. The agency shall be subject to process audits for training from time to time by UIDAI/ its representative.

Indicative training modules and duration is provided in Annexure III B of this document. Alternatively an individual can undergo self training based on the content provided on the UIDAI website and attend the certification test. Upon successful certification the individual is deemed competent to perform in the role he is certified and can be hired by the Enrolment agencies for enrolment operations.

1.1.4 Conduct Enrolment Operations as per Standard Processes

Prior to the commencement of the Enrolment operations the Enrollment Agency shall work closely with the local governing bodies, key introducers in publicizing the UID, its importance and schedule for UID registration in that location. During the enrolment operation also publicity and awareness shall be done in coordination with the local authorities to encourage UID registrations. All content and material for such publicity will be jointly worked by UIDAI/Registrar and shall conform to specifications laid down by UIDAI.

The Enrolment Agencies would use the software provided by the UIDAI/Registrar for the collection of demographic data and the biometric data. The software will be supported by a User Manual. The Registrar will provide pre enrolled data to agencies, if available.

UIDAI has defined clear-cut standard processes for Aadhaar enrolment which are published on UIDAI website and referred to in Annexure I.

*<The above details required by UIDAI may not be the entire dataset that needs to be captured and the entire dataset shall depend on the Registrar’s requirements of KYC/KYR/KYR+ or any other requirements. The Registrar shall provide the requirements of KYC/KYR/KYR+ and any other requirements here.>*

*<Registrars shall also provide detailed information of KYR+ data and guidelines for capture of the KYR+ data in Annexure II of Volume II and make a reference to the Annexure II here>*

1.1.5 Send Enrolment Data to UIDAI and Registrar

The enrollment data must uploaded through SFTP client of UIDAI within the prescribed time limit notified from time to time. The registrar packet of enrollment data must also be transferred on the same day.

The UIDAI has issued separate instructions on capture, storage and handing over of documents i.e. Consent Slip, Enrollment Form, PoI, PoA and POR documents to DMS agency. The instructions are available on website <http://uidai.gov.in>. The selected Enrollment Agency has to ensure adherence to these instructions.

UIDAI may mandate GPS and scanning of resident document in future. UIDAI may further revise DMS process in future.

* + 1. Additional Services to be provided by the Enrolment Agency

*<The Registrar shall provide here details of all additional services related to enrolment work to be provided by the enrolment agency>*

* Help filling the enrolment forms for the illiterate.
* Photo-copying of POI and POA of enrollee, if needed, should be done free of cost. As and when Scanning policy comes in place, EA will have follow the same and/or adhere to any other UIDAI prescribed process for DMS.
* Establishment of permanent or camp mode enrolment centres, second-time for mop-up Enrolment.
* *<Development of software to capture KYR+ data>*.
* The operator should mandatorily ask from resident for consent for sharing data for availing various welfare schemes of Government.

1.1.7 Privacy & Security

Enrolling agencies are responsible to make sure that the data is kept in a very secure and confidential manner and under no circumstances, shall they either use the data themselves or part with the data to any other agency other than the UIDAI and / or Registrar in case of KYR+ data. Mechanisms to ensure the same have to be put in place by the Enrolling agency and shall be subject to audit by UIDAI/Registrar/their representative from time to time.

1.1.8 Provide Electronic MIS Reports on Enrolment Status

*<Registrar shall provide templates for MIS reports to be submitted by the Enrolment agency to the Registrar and also prescribe frequency of such reports, authority to which the reports need to be submitted etc.>*

Operator shall send enrollment statistics on enrolment status to Registrar/UIDAI on a regular basis. The formats and contents of the MIS reports shall be decided by the UIDAI/Registrar.

## 1.2 Geographical Scope

The geographical scope of work for enrolment operations shall include the following areas that shall be catered to by the Enrolment agency by setting up permanent/ camp mode enrolment stations as specified in Annexure III of Volume II. The geographical locations/area and the target population for that geographical location/area to be catered to by the Enrolment Agency is as follows:

|  |  |  |  |
| --- | --- | --- | --- |
| **Sl. No** | **Schedule No.** | **Name Of Dist.** | **Target approx. Population** |
| 1 | Schedule 1 |  |  |
| 2 | Schedule 2 |  |  |
| 3 | Schedule 3 |  |  |
| 4 | Schedule N |  |  |

## 1.3 Service Levels (Illustrative)

*<Service level metrics and penalties to be levied on breach to be defined by the Registrar. The Registrar may add/remove/modify service level indicators based on the scope of work, additional services availed by the registrar>*

|  |  |  |  |
| --- | --- | --- | --- |
| **Sl. No.** | **Performance Indicator** | **Service Level Metric** | **Penalty on breach of service level (imposed monthly)** |
| 1 | Availability of Enrollment Station (ES) at the particular locality identified for setting up of ES as per the Work Plan. | The ES should be operational within 30 days after Registrar approves the Work Plan/ issues Letter of Intent. | Rs. 1,000 per instance of violation in a particular schedule. |
| 2 | Transfer of Registrar Packet of data to the Registrar/ agency nominated by Registrar (excluding the data related to residents getting enrolled through Introducers) | 20 days from the date of enrolment | Rs. 1 for every day of delay limited to Rs. 100 per packet. |
| 3 | Dispatch of KYR+ documents to Registrar | Monthly | 5% of the payment will be withheld on a pro rata basis. |
| 4 | Submission of center wise MIS | Monthly | Rs 50 per center |
| 5 | More than 10% Deviation in Total Deployed Stations Vs. Total Stations to be deployed as per RFQ | **First Month:** 50% of required stations to be deployed.  **Second Month:** Additional 20% of required stations to be deployed  **Third Month:** Additional 20% of required stations to be deployed | Rs 500 for per station not deployed after 10% deviation. |
| 6 | Submission of documents to DMS agency as per UIDAI standards. | Total Duration of Project | 5% of the payment will be withheld on pro rata basis. |
| 7 | Non-collection/non-submission to DMS agency Consent slip, POI & POA/ use of poor quality of paper/ poor quality of print of consent slip. | Total Duration of Project | In case DMS process is not completed in a reasonable time, the withheld amount shall be forfeited proportionately and reconstruction of document and completion of DMS process may be done using services of any other agency at the risk and cost of the Enrolment Agency. |

Maximum Penalty in a month for each EA shall not exceed 20% of monthly payment to the particular EA.

## 1.4 Roles and Responsibilities

Roles and Responsibilities of Registrar, Enrolment Agency and their personnel like Introducers, Verifiers, Operators and Supervisors are defined with respect to Aadhaar processes and the latest versions of these documents are available in the “Process Manuals and Guidelines” section on UIDAI website <http://www.uidai.gov.in/registrar-enrolments.html>

1. Roles and responsibilities
2. Resident Enrolment Process Document

## 1.5 Timelines

Following is the timeline for completion of enrollment:

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Sl. No** | **Schedule No and Geographical Area** | **Target Population** | **Start Date of Enrolment** | **End Date of Enrolment** |
| 1 | Schedule 1 |  |  |  |
| 2 | Schedule 2 |  |  |  |
| 3 | Schedule 3 |  |  |  |
| 4 | Schedule N |  |  |  |

## 1.6 Payment to the Enrolment Agency

Payments shall be made to the Enrolment Agency by the Registrar on a monthly basis based on the number of enrolments completed and coverage of the scope of work. This payment shall be subject to adherence to the Service Level Agreements. Therefore 80% of payment due will be made on monthly basis and balance 20% will be made on adherence of Service Level Agreements and compliance of all terms of contract.

# Annexure I – Guidelines for Enrolment

For guidelines pertaining to Resident Enrolment for Aadhaar refer the latest versions of the following documents available in the “Process Manuals and Guidelines” section on UIDAI website <http://www.uidai.gov.in/registrar-enrolments.html>

1. Resident Enrolment Process Document
2. EA roles and responsibilities – for activities that an EA needs to undertake during the Aadhaar Enrolment Program
3. EA Checklist for Refresh Phase
4. Checklist for Setting up Enrolment Centre – for hardware and software requirements and their specifications at enrolment centre and station level that the EA needs to arrange/procure. Note that GPS and scanning of documents will be made mandatory by UIDAI.
5. Operator roles and responsibilities – for Operator hiring
6. Supervisor roles and responsibilities -for Supervisor hiring
7. Capability Building Framework – for training of EA personnel
8. Suspension Policy
9. Data Quality and Penalty Policy
10. Data Protection and Security Guidelines for EA
11. Process for Document Handover to DMS agency
12. Update Policy
13. Policy on Permanent Enrolment Centres
14. Stolen Machines Policy
15. Exit Policy

# Annexure II – Specification and Formats for capture of KYR+ Information

*<Registrar shall include the details, specification and formats for the capture of KYR+ information here. Information regarding the capture of information, documentary evidence collection mechanism and storage of data and physical documents shall also be provided in this annexure>*

# Annexure III – Indicative Number of Enrolment Centres & Training Requirements

1. **Indicative Number of Enrolment Stations and Centers based on Population to be covered are as under:**

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
|  |  |  | **Enrolment Station** | | |
| **Schedule** | **District Name** | **Population** | **Permanent\*** | **Camp Mode \*\*** | **Total** |
| 1 |  |  |  |  |  |
| 2 |  |  |  |  |  |
| 3 |  |  |  |  |  |
| 4 |  |  |  |  |  |
|  |  | **Total** |  |  |  |

|  |  |  |
| --- | --- | --- |
| **Sl. No** | **Item** | **Number** |
| 1 | Total Number of Permanent Enrolment Stations |  |
| 2 | Total Number of Camp mode Enrolment Stations |  |
| 3 | Total Number of Station |  |

*\* Permanent Enrolment Stations: Refers to enrolment stations which are set up at a fixed location i.e. Block office/Tehsil <define tenure and nature of activities at permanent stations>*

*\*\* Camp mode Enrolment Stations: Refers to enrolment station moving at village/panchayats/wards etc. for resident enrollment.*

**B. Indicative Training Design Structure - details of training modules & their duration (in days)**

